# START HERE · Capstone restarts in Week 6

Read this once, fully. Then act on §2 before the W6 lab. 一页纸。英文授课，文末有中文要点。

## 1. What is changing

Up to now the milestones were written down but never due. That is on me, not on you.

From Week 6 the clock restarts:

Nothing before Week 6 is penalised. The W1–W4 milestones are not counted and no late penalty applies to them. 第 6 周之前的里程碑不追溯、不扣分。

Everything from Week 6 is due, and it is collected. Every week, in the lab, from the repository — not a promise.

The M4 milestone moves to W7 (still worth 4 points). M8 in W8 does not move.

Why it matters: with a late start, the honest path is to cut scope, not to promise more. Your MVP is authorised to be smaller than the version printed in the project brief — see §4.

## 2. Due this week — before the W6 lab

Three things. All three, no exceptions.

| # | What | Where |
| --- | --- | --- |
| 1 | Three candidate topics , one page each, using project-charter-template.md | proposals/01.md , 02.md , 03.md in your repo |
| 2 | PROJECT_PLAN.md filled in — weekly slot, scope boundary, cut list, biggest risk | repo root |
| 3 | DEVLOG.md , first entry (one entry per week from here on) | repo root |

Three real candidates, not one idea split three ways. The first idea is usually unimplementable — that is why you bring three. Read topic-catalogue.md (21 seeds) for the shape of a project; copying a seed verbatim loses marks on dimension A.

## 3. The W6 lab: a 15-minute topic sign-off

In the lab you get 90 seconds in front of the class. Cover exactly three things:

- Who is the user? A specific person doing a specific job. "Everyone" is not a user.

- Where does the data come from, and is it legal? Name the source and the licence. If you cannot name it, the topic is not ready.

- What dumb baseline will you beat? Majority class, a rule of thumb, last week's model — something. If beating it is trivial, there is no project.

You leave with one approved topic, a one-line scope, and a cut list — the things we agreed you will not build.

Come without proposals and you write them in the room, and the class waits. No proposal, no topic.

Stuck? Use D1 from the catalogue: data/raw/defects.csv in this repository — 12 480 rows, no download, no licence risk, and it ships with a real leakage trap. Starting beats choosing perfectly.

## 4. Compressed timeline

M8 in W8 and everything from W9 on is unchanged. Only the early weeks were compressed.

| Week | Due (pushed to your repo) | Checked by |
| --- | --- | --- |
| W6 (week of 12 Oct) | PROJECT_PLAN.md · proposals/01–03.md · DATA.md v0 · DEVLOG.md · first working src/data/ | 3 real proposals; data loads ≥ 1 000 rows in one command |
| W7 (week of 19 Oct) | M4 · 4 pts — data_card.md · src/train.py · baseline number · target number · ablation ≥ 3 rows | runs on a fresh clone ; baseline + target both committed |
| W8 (week of 26 Oct) | M8 · 4 pts · midterm checkpoint ★ — running prototype · DATA.md v1 · 3-slide deck · main model v1 + error analysis | live 3-minute demo (not slides); slide 3 is about failures |
| W9–W12 | pre-trained upgrade → representation upgrade → LLM → retrieval | unchanged |
| W12 | M12 · 4 pts | ≥ 5 failure cases grouped |
| W13–W15 | interface → packaging → tracking & docs freeze | unchanged |
| W16 | M16 · 4 pts — v1.0 tag · RETROSPECTIVE.md | 5-min demo + 8-min defence |

### Authorised smaller MVP

W6–W7 each carry about three normal weeks of work, so the scope is cut on purpose:

MVP: one model · one reproducible command · one usable interface · one honest error analysis. Explicitly not expected: deployment URL, Docker, tracking platform, a second approach to compare.

Those still count as bonus (up to +3) if you get there. They are no longer things you are expected to do. Write your cut list in W6, not in W14.

## 5. How the weekly rhythm works

Every lab ends with 15 minutes of capstone. Not homework. Bring your repo.

Weekly standup, 60 seconds each, three sentences: what you pushed (give the commit hash), what is blocking you, what is next. No slides. We read git log.

Commit hash is the timestamp. A week with no commit is a week with no progress, however much work happened on your laptop.

Three consecutive weeks with no commit → a mandatory meeting. A second trigger caps the development-trace section of the rubric at 18/30.

The one rule that outranks everything else:

Every line you commit is a line you can explain. In the W16 defence, "the AI wrote that" scores zero on that question and triggers an academic-integrity review.

## 6. 中文要点

- 第 6 周重新起算：第 6 周之前的里程碑不追究、不扣分；从第 6 周起每周必交，按仓库提交记录收。

- 本周课前必须交三样：proposals/01–03.md（三份真候选）、PROJECT_PLAN.md、DEVLOG.md 第一条。

- 第 6 周课内 15 分钟立项审定：每人 90 秒，只讲「用户是谁 / 数据从哪来且许可是什么 / 你要打败的笨基线是什么」。没带提案就当场写。

- M4 顺延到第 7 周（仍 4 分）；M8 第 8 周不动——它是全学期最重要的检查点，现场真跑，讲失败的那页最值分。

- 范围已获准缩小：一个模型 + 一条可复现命令 + 一个可用界面 + 一份诚实误差分析。部署 / Docker / 追踪平台不再要求。

- 每周站会 60 秒，不许用 PPT，给 commit hash。连续三周无提交 → 强制约谈。

Questions: bring them to the lab, not to email the night before the deadline.